# Initial Project Planning Template

| Date | 10-07-2026 |
| --- | --- |
| Team ID |  |
| Project Name | RK Health AI – Smart Healthcare Management System |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule, and Estimation

Use the template below to record your product backlog and sprint schedule; team member names and exact sprint dates are left for your team to fill in.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Authentication | USN-1 | As an administrator, I can securely access the healthcare dashboard. | 2 | High | Chodey Karthik | 01-07-2026 | 02-07-2026 |
| Sprint-1 |  | USN-2 | As an administrator, I can manage system settings. | 1 | Medium | Sanjay Kumar | 01-07-2026 | 02-07-2026 |
| Sprint-1 | Dashboard | USN-3 | As an administrator, I can view healthcare statistics on the dashboard. | 3 | High | Joel Sabu | 01-07-2026 | 02-07-2026 |
| Sprint-2 | Appointments | USN-4 | As an administrator, I can add, edit and delete patient records. | 3 | High | Sukanya | 01-07-2026 | 02-07-2026 |
| Sprint-2 |  | USN-5 | As an administrator, I can schedule appointments with calendar integration. | 2 | Medium | Chodey Karthik | 02-07-2026 | 04-07-2026 |
| Sprint-2 | Medications | USN-6 | As an administrator, I can manage medications. | 3 | High | Sanjay Kumar | 02-07-2026 | 04-07-2026 |
| Sprint-3 |  | USN-7 | As an administrator, I can send appointment SMS notifications. | 2 | High | Joel Sabu | 04-07-2026 | 06-07-2026 |
| Sprint-3 | AI Visit Summary | USN-8 | As an administrator, I can generate AI Health Summaries. | 3 | High | Sukanya | 04-07-2026 | 06-07-2026 |
| Sprint-3 | Reports | USN-9 | As an administrator, I can generate reports. | 3 | Medium | Chodey Karthik | 02-07-2026 | 04-07-2026 |
| Sprint-4 | Settings | USN-10 | As an administrator, I can manage application settings. | 2 | Low | Sanjay Kumar | 02-07-2026 | 04-07-2026 |